We discussed the following in our meeting on the 10th of June:

1. Divyajeet and Neha have to figure out how to store contents in a database (username, password last date contacted,ect.)
2. Check out store.office.com
3. There should be NO server side coding. We would use only HTML, Javascript, JQuery, etc. with Tomcat server and MySQL database.
4. Setup Github and create a shared repository for Hey-Buddy!
5. In our daily meetings we would cover the following:

* Agenda of the last meeting and status of the work done
* Issues, if any.
* Plan for the current meeting

1. Each person should complete their parts from beginning to end, which includes development, unit testing, User Interface designing.
2. There should be no inline styling, no inline Javascript, no using Strings, Use resource files and state variables.
3. Divyajeet and Neha will discuss how to organize the libraries on Github.
4. Check out and use try using bootstrap to make things easier. Learn from w3schools.com.
5. Things to be discussed on Friday, June 12th.

* Divyajeet would bring his design for the home page so that we can combine the layout from the word doc we saw in the online meeting and divyajeet’s layout to come up with a final one. Layout should be simple.
* Github environment should be setup by Friday, June 12th.
* Finish reading the tutorials on Javascript, JQuery, CSS, HTML, Bootstrap from w3schools.com
* Decide a timeline to complete the various stages of the project which are, Home Page followed by Sign In/Registration, Find and Import Connections to Hey Buddy, Reach out and Log contact details, setting up automated reminders.
* Divyajeet and Neha need to divide the above mentioned pages among them.